## Slide 1: Puppet Migration
Plan to Migrate Nodes to New Puppet Master

## Slide 2: Current Status
Legacy puppet agent
PE 3.3.2
Legacy puppet agent
PE 3.3.2
Existing Configuration
Legacy puppet master
PE 3.3.2
Legacy puppet agent
PE 3.3.2
502 Agents
RHEL6
Various OS

## Slide 3: Current Status
New puppet agent
PE 2016.5.2
New puppet agent
PE 2016.5.2
Legacy puppet agent
PE 3.3.2
Legacy puppet agent
PE 3.3.2
Existing Configuration
Legacy puppet master
PE 3.3.2
Legacy puppet agent
PE 3.3.2
502 Agents
New puppet master PE 2016.5.2
New puppet agent
PE 2016.5.2
27 Agents
RHEL7
RHEL6
RHEL7
Various OS

## Slide 4: Proposed Migration Plan
Legacy puppet agent
PE 3.3.2
Legacy puppet agent
PE 3.3.2
Combination of a puppet module and a shell script
Legacy puppet master
PE 3.3.2
Legacy puppet agent
PE 3.3.2
502 Agents
New puppet agent
PE 2016.5.2
New puppet agent
PE 2016.5.2
New puppet master PE 2016.5.2
New puppet agent
PE 2016.5.2
27 Agents

## Slide 5: Proposed Migration Plan
Legacy puppet agent
PE 3.3.2
Legacy puppet agent
PE 3.3.2
Combination of a puppet module and a shell script
Legacy puppet master
PE 3.3.2
Legacy puppet agent
PE 3.3.2
502 Agents

## Slide 6: Proposed Migration Plan
puppet module: pupmigrate
Legacy puppet master
PE 3.3.2
Legacy puppet agent
PE 3.3.2
module: pupmigrate
module: pupmigrate
Catalog Pull

## Slide 7: Proposed Migration Plan
Stage Files Necessary for Upgrade
Legacy puppet master
PE 3.3.2
Legacy puppet agent
PE 3.3.2
module: pupmigrate
pupagtupgrade_rhel5.ksh
purgefilelist.rhel5
installdirlist.rhel5
oldagent2016.5.2.tar.gz
pupagtupgrade_rhel5.ksh
purgefilelist.rhel5
installdirlist.rhel5
oldagent2016.5.2.tar.gz
Pull Staging Files
Stage Files

## Slide 8: Proposed Migration Plan
12
9
3
6
Setup cron job for upgrade script
Legacy puppet agent
PE 3.3.2
module: pupmigrate
Cron Job
!#/bin/ksh
# pupagtupgrade.ksh
# version 0.1
function _os {
case $(uname –r) in
…

## Slide 9: Proposed Migration Plan
12
9
3
6
Upgrade script execution
Legacy puppet agent
PE 3.3.2
script: pupagtupgrade.ksh
!#/bin/ksh
# pupagtupgrade.ksh
# version 0.1
function _os {
case $(uname –r) in
…
Verify Current OS
Determine current agent status
puppet server? Abort!
Latest puppet agent? Abort!
Verify all staging files
Backup current puppet configs
Uninstall puppet agent
Purge all puppet agent artifacts

## Slide 10: Proposed Migration Plan
Unmanaged - No Longer a puppet node
Legacy puppet agent
PE 3.3.2
script: pupagtupgrade.ksh
!#/bin/ksh
# pupagtupgrade.ksh
# version 0.1
function _os {
case $(uname –r) in
…
Verify Current OS
Determine current agent status
puppet server? Abort!
Latest puppet agent? Abort!
Verify all staging files
Backup current puppet configs
Uninstall puppet agent
Purge all puppet agent artifacts

## Slide 11: Proposed Migration Plan
Unmanaged - No Longer a puppet node
Unmanaged Server
script: pupagtupgrade.ksh
!#/bin/ksh
# pupagtupgrade.ksh
# version 0.1
function _os {
case $(uname –r) in
…
Verify Current OS
Determine current agent status
puppet server? Abort!
Latest puppet agent? Abort!
Verify all staging files
Backup current puppet configs
Uninstall puppet agent
Purge all puppet agent artifacts

## Slide 12: Proposed Migration Plan
Upgrade script execution – final stage
Unmanaged Server
script: pupagtupgrade.ksh
!#/bin/ksh
# pupagtupgrade.ksh
# version 0.1
function _os {
case $(uname –r) in
…
Install New Agent
New puppet master PE 2016.5.2
Auto sign certs

## Slide 13: Proposed Migration Plan
Upgrade script execution – final stage
Unmanaged Server
script: pupagtupgrade.ksh
!#/bin/ksh
# pupagtupgrade.ksh
# version 0.1
function _os {
case $(uname –r) in
…
Install New Agent
New puppet master PE 2016.5.2
Auto sign certs
Confirm Successful Install
Set Correct Environment

## Slide 14: Proposed Migration Plan
Upgrade script execution – final stage
Unmanaged Server
New puppet master PE 2016.5.2
Puppet agent execution

## Slide 15: Proposed Migration Plan
Upgrade script execution – final stage
Unmanaged Server
New puppet master PE 2016.5.2
Puppet agent execution

## Slide 16: Proposed Migration Plan
Upgrade script execution – final stage
New puppet master PE 2016.5.2
New puppet agent
PE 2016.5.2

## Slide 17: Risks
Limited sandbox testing footprint; anticipate adjustments during final deployment to dev/test/production
Modules on the legacy puppet master need to be ported to new puppet master; this has been secondary priority; expect glitches

## Slide 18: Customer Impact
Majority of configurations pushed by puppet are STIG related; if migration fails, STIG configurations will not be applied, but will not impact customer applications in any way

## Slide 19: Sysad Impact
Majority of configurations pushed by puppet are STIG related; if migration fails, STIG configurations will not be applied automatically
Anticipate issues with some migrations which will require manual effort to resolve

## Slide 20: Questions?